Hambden Parks and Recreation Board

Regular Meeting

July 16, 2024

Hambden Parks and Recreation Board met in regular session on July 16, 2024 at 6:00 p.m. in Hambden Township Hall.  The following members were present:    Joyce Edelinsky, Steve Marks, Jim Petkosek, Kevin Talty and Linda Petkosek.  Also present was Trustee Keith McClintock.

Minutes:  Motion by Jim Petkosek, second by Steve Marks to approve the minutes of June 18, 2024 minutes as presented.  Motion carried.

OLD BUSINESS

Veteran Memorial – Mr. McClintock stated that the trustees have set aside money for the Veteran’s Memorial and would like to start working on it this year.  With that in mind we will invite Bob to the next meeting to finalize the concept and invite the road superintendent to attend that meeting for his input.

Slide Platform – the slide drainage has been installed.  The road crew will wait for the ground to settle before adding additional material.

Dugout Mural – Steve still has not had a response from Elliot regarding sealing the dugout mural.  We may have to contact Sherwin Williams ourselves.

Park Financials - 2025 Budget – The general fund budget for the park was discussed. Mr. McClintock stated that approximately $50,000 has been set aside for the Park.  From the Park Fund we will receive approximately $32,000 plus the carryover from 2024.  The Park Fund monies will be depleted for salaries and minimal general maintenance in the Park.  From the General Fund 2024 we will start on the Veterans Memorial and from the 2025 budget we would like to upgrade the trail system and remove tree stumps.

AED for Pavilion 1 – The AED has been placed in pavilion 1.  Signs will be placed in the other pavilions to notify residents where it is located.

Trash Containers – We are still trying to find a home for the containers.

Park 5 Year Plan – the trustees are asking the Park Board for a 5 Year Plan.   After discussion these are the projects that should be considered over the next 5 years.

2025 – upgrade trails, signage, benches

2026 – drainage on field 4

2027 – tree replacement

2028 – handicap access to field 3

2029 – additional park property (10 acres)

Park Picnic – Joyce updated on what needed to be done before the picnic.

There being no further business to come before the board, motion by Mr. Petkosek, second by Mr. Marks to adjourn the meeting at 7:10 p.m.   The next meeting will be held on Tuesday, August 20, 2024.

Linda Petkosek, Secretary