Hambden Park and Recreation Meeting

Regular Meeting

October 15, 2024

Hambden Park and Recreation Board met in regular session on October 15, 2024, at 6:00 P.M., in Hambden Township Meeting Room.  The following members were present:  Joyce Edelinsky, Kevin Talty, and Jim Petkosek.  Also present were Trustee Keith McClintock and Bob Zenz from The Nature Studio.

Reading of the minutes from the August meeting were dispensed with until the next meeting.

Old Business:

Mr. Zenz discussed some minor changes to the Veteran Memorial project and presented an updated concept drawing reflecting said changes.  Mr. Zens also presented a quote from Wiley Landscaping, Inc. for the project.  Board members reviewed said quote and entertained questions therein.  It was also noted that due to the estimated cost of the project we will have to enter the bidding process.  After much discussion, it was decided to put the project RFP in January 2025.  Mr. Zens was also going to provide further information on some of the items in the Wiley quote.

Stump removal:  Road Department has started removing stumps located along the park trail system and in the park common area. Mr. Talty inquired about weed control in the park along the trails.  It was noted that a spraying was done in May and a second spraying was not completed in the fall due to scheduling.  Trustees are in the process of having a person in the road department obtain certification to do weed control spraying road side and in the park.

Park Financials:  Will be reviewed at the November meeting.

Park 5-Year Plan:  Members reviewed the projects that were presented at the July meeting. No further recommendations were presented.

New Business:

A communication was received from Hambden resident Larry Gaspar regarding the open position on the park and recreation board.  The position is for an alternate member. His request to fill the position will be presented at the October 16th trustee meeting for approval.

2025 Park Events: Members discussed additional events that could be held in the park.

With no further business to come before the board, motion by Mr. Talty, second by Mr. Petkosek to adjourn the meeting at 7:20 P.M.  The next meeting will be held on Tuesday, November 19, 2024.

Respectfully submitted,

Joyce Edelinsky, Secretary pro tem